## Slide 1: Sprint 2 Ivanti

## Slide 2: Content
What we did previous sprint?
Agreements for Sprint №2
What are we going to develop next sprint?
Demo
Questions?

## Slide 3: What we did the previous sprint?
We made wireframes
Added more user stories
Put everything in Jira
Initialize git repository
Plan Sprint 2
1

## Slide 4: Agreements for Sprint B
Landing page (Home page)
Registration/Login of users
Backend working with MongoDB
Probably connection between frontend and backend

## Slide 5: Sprint 3 – What are we going to develop next sprint?
Connection between frontend & backend
Visible packages
Profile management

## Slide 6: Demo
Let’s see some action

## Slide 7: Thanks!
Any questions?